BUSINESS CASE

Customer Complaints and Service Request Management System

Prepared for: Sydney Water | Prepared by: Business Analyst | Version 1.0

# 1. Executive Summary

Sydney Water currently manages tens of thousands of customer complaints and service requests each year — covering water leaks, outages, billing issues and general service enquiries — through a largely manual process built around spreadsheets, phone calls and email. This document outlines the current situation, the problems and costs associated with the manual process, and a proposed digital solution: a centralised Customer Complaints and Service Request Management System. The proposed system is expected to reduce operating costs, improve response times, and significantly improve visibility and customer satisfaction.

# 2. Current Situation

Customer complaints and service requests are currently captured and managed manually. When a customer calls the contact centre, the operator records the details in a shared spreadsheet. The Operations Manager reviews this spreadsheet and manually assigns a technician by phone or email. Technicians report progress back informally, and the manager consolidates this information into a weekly report for management. The process is illustrated below.

Customer calls the 24/7 contact centre to report a leak, outage, billing issue or service request

↓

Call centre operator manually logs the request into a shared spreadsheet/legacy system

↓

Depot/Operations Coordinator reviews the spreadsheet and manually assigns a field technician (phone/email)

↓

Technician completes the job and reports back via email or phone — often with a delay

↓

Regional coordinators manually compile weekly summary reports for head office

# 3. Problems with the Current Process

- Requests are sometimes lost or overlooked because they exist only in a spreadsheet with no automated tracking or reminders.

- Response times are slow, as assignment depends on the Operations Manager's availability to review the spreadsheet.

- Duplicate tickets are frequently created when the same issue is reported more than once, since there is no unique identifier or search capability.

- Management and staff have poor visibility into open requests, workload distribution and SLA performance.

- There is no way for customers to track the status of their complaint, resulting in repeat calls to the contact centre.

- Manual weekly reporting is time-consuming and prone to error, and does not support real-time decision-making.

# 4. Cost of the Current Process

The costs below are estimates based on typical contact-centre volumes for a utility the size of Sydney Water and are intended to illustrate the scale of the opportunity; actual figures should be validated with Operations and Finance during the discovery phase.

| Cost Driver | Current Annual Impact |
| --- | --- |
| Call centre labour (manual logging, ~30,000 complaints/yr @ ~12 min each) | ~6,000 staff hours / ~$240,000 |
| Duplicate ticket rework (est. 15% of complaints re-logged or re-assigned) | ~4,500 duplicate tickets / ~$95,000 in wasted effort |
| Manager/team leader time compiling weekly reports manually across depots | ~25 hrs/week / ~$65,000 |
| Missed SLA penalties, customer rebates and goodwill credits from delayed response | ~$250,000–$400,000 (estimated) |
| Customer complaint escalations to IPART / regulator due to poor communication | Reputational risk + compliance overhead |
| Estimated total annual cost of current manual process | ~$650,000–$800,000+ |

# 5. Proposed Solution

It is proposed that Sydney Water implement a Customer Complaints and Service Request Management System that digitises the end-to-end process: customers submit requests through an online portal, the system automatically generates a unique ticket and assigns it to the appropriate technician, technicians update status via a mobile app, and managers monitor performance through a real-time dashboard. Customers receive automatic SMS/email notifications as their request progresses. This proposed ("To-Be") process is detailed further in the accompanying Process Mapping and BPMN deliverables.

# 6. Expected Benefits

| Benefit | Description | Estimated Impact |
| --- | --- | --- |
| Faster response times | Automatic ticket creation and assignment removes manual delay | Response time reduced by ~50% |
| Elimination of duplicate tickets | Unique ticket IDs and centralised system prevent re-logging | ~90% reduction in duplicates |
| Improved visibility | Real-time dashboard for managers replaces manual weekly reports | Reporting effort reduced by ~80% |
| Better customer experience | Customers can track status online and receive SMS/email updates | Fewer inbound status-check calls |
| Data-driven decision making | Analytics on complaint trends, suburbs and technician workload | Enables proactive maintenance planning |
| Reduced compliance/regulatory risk | Consistent, auditable handling of complaints and SLAs | Lower risk of regulatory escalation |

# 7. Recommendation

It is recommended that Sydney Water approve the discovery and requirements phase for the proposed Customer Complaints and Service Request Management System, with a view to a phased rollout beginning with the customer portal and ticketing engine, followed by the technician mobile app and manager dashboard. This approach delivers early, visible benefits while managing implementation risk.